DocFlow AI Implementation Roadmap

Step-by-step prompt and module history from Step 1 to Step 48

Generated documentation package for DocFlow AI approval automation system

# Document Contents

Project overview

Step roadmap table

Module grouping

Recommended continuation strategy

# Project Overview

DocFlow AI is a Django-based approval automation SaaS platform designed for organization-wise workflows, document approvals, AI/OCR assisted processing, certificates, audit logs, notifications, operational dashboards, backup/restore, and production deployment.

Note Steps 1-12 are reconstructed foundation steps based on the completed architecture and module sequence. Steps 13-48 follow the implementation prompts used during the build flow.

# Step Roadmap Table

| Step | Prompt / Module | Main Deliverables |
| --- | --- | --- |
| 1 | Create Django project foundation for DocFlow AI | Project structure, settings package, templates/static folders, base URLs, app plan. |
| 2 | Create environment configuration and base settings | python-decouple settings, PostgreSQL, static/media paths, installed apps, security defaults. |
| 3 | Create accounts module with custom user and roles | Custom User, UserProfile, roles, login/logout/profile, role redirects. |
| 4 | Create organization multi-tenant module | Organization model, slug, logo, organization scoping, admin registration. |
| 5 | Create departments module | Department model, heads, organization filtering, CRUD screens. |
| 6 | Create approval request core module | DocumentRequest models, forms, request list/create/detail/update/delete. |
| 7 | Create workflow builder module | ApprovalWorkflow and ApprovalWorkflowStep models, step assignment logic, workflow CRUD. |
| 8 | Create document upload module | DocumentAttachment model, upload/detail/delete, extracted text placeholders. |
| 9 | Create notification module | Notification model, notification list, unread count context processor. |
| 10 | Create audit log module | AuditLog model/services, view access and action tracking. |
| 11 | Create reports module | Printable summaries, report dashboard, request metrics. |
| 12 | Create role-wise dashboards | Super Admin, Org Admin, Department Head, Staff, Approver, Auditor dashboards. |
| 13 | Create user management module for organization admins | Create/update/deactivate users, assign departments/roles, reset password flow, filters, audit logs. |
| 14 | Create organization settings module | Organization profile update, logo upload, approval numbering, allowed files, SMTP override, audit logs. |
| 15 | Create advanced dashboard analytics | Charts, monthly approval trends, department performance, risk distribution, activity timeline, widgets. |
| 16 | Create approval escalation and SLA module | Due dates, overdue detection, escalation emails, reminders, Celery scheduled checks, SLA widgets. |
| 17 | Create PDF generation module | Approval certificate PDF, request summary PDF, watermark, logo/header, QR verification, download buttons. |
| 18 | Create advanced search module | Global search across requests, users, departments, documents, audit logs, filters, quick navigation. |
| 19 | Create approval delegation module | Temporary approver delegation, vacation mode, date range, audit logs, assignment fallback logic. |
| 20 | Create approval reminders and bulk actions module | Bulk approve/reject/comment, reminder buttons, reminder history, inbox productivity tools. |
| 21 | Create approval policy/rules engine | Amount-based routing, category auto workflow selection, priority rules, dynamic approver assignment. |
| 22 | Create document versioning module | File version history, replace attachment, version comparison, audit logs, rollback support. |
| 23 | Create OCR module for scanned PDFs/images | OCR fallback, confidence score, manual correction, audit logs. |
| 24 | Create AI reprocessing module | Re-run AI analysis, corrected text re-analysis, version-aware AI history, audit logs. |
| 25 | Create final archive module | Request archive ZIP with documents, certificate, summary, audit/log export, approval-only option. |
| 26 | Create secure share link module | Expiring public links for approved request summaries and archive downloads. |
| 27 | Create digital signature / approval seal module | Organization seal, final approver signature, certificate metadata, verification enhancement. |
| 28 | Create certificate management module | Certificate list/detail/search/filter, invalidate reason, audit logs, download and verification links. |
| 29 | Create final certificate integration | Request detail and PDF template buttons, public verify link, status, seal, signature, hash. |
| 30 | Create organization branding and certificate settings | Seal image, certificate display settings, organization-level signing assets. |
| 31 | Polish organization settings UI and sidebar links | Updated organization settings template, settings navigation, validation messages. |
| 32 | Create certificate QR code integration | Certificate PDF and verification page QR image linking to public verification URL. |
| 33 | Add QR code and copy verification tools | Certificate list/detail copy link/code, download QR PNG, public verify button, invalid warning. |
| 34 | Create activity comments and internal discussion thread | Request comments, mentions, attachments, audit logs, notifications. |
| 35 | Create unified request activity timeline | Combine comments, audit logs, uploads, reminders, AI events, certificate events, approval actions. |
| 36 | Create request watch/follow module | Users can follow requests and receive notifications for timeline activity. |
| 37 | Create personal activity dashboard | Watched requests, overdue watched items, pending approvals, notifications, activity feed. |
| 38 | Create notification preferences module | User controls for email/in-app notifications by category. |
| 39 | Create user notification digest and scheduled summary | Daily/weekly digest emails, unread notification summary, pending approvals, watched activity. |
| 40 | Create audit-grade notification delivery tracking | Email delivery logs, retry status, failure reasons, admin monitoring dashboard. |
| 41 | Create system health dashboard | Redis, Celery worker, Beat, SMTP, database, disk usage, scheduled job status. |
| 42 | Create admin backup and export module | Database backup, media ZIP, audit export, notification log export, admin download dashboard. |
| 43 | Create automated scheduled backups | Celery Beat backups, retention policy, backup logs, failed backup notifications. |
| 44 | Create restore module | Safe restore instructions, upload validation, dry-run, media preview, confirmation flow. |
| 45 | Create maintenance mode module | Super-admin toggle, public maintenance page, admin bypass, restore-safe lock, audit logs. |
| 46 | Create deployment readiness checklist | Environment validation, security checks, required services, SMTP/Celery/backup tests. |
| 47 | Create production deployment package | Docker Compose, Nginx, Gunicorn, Celery worker/Beat, Redis, PostgreSQL, volumes, env, commands. |
| 48 | Create HTTPS production Nginx setup | SSL certificates, HTTP-to-HTTPS redirect, secure proxy headers, HSTS config, deployment instructions. |

# Module Grouping

| Group | Explanation |
| --- | --- |
| Foundation and tenant setup | Steps 1-5 define project, settings, authentication, organizations, and departments. |
| Approval workflow core | Steps 6-12 create requests, workflows, documents, notifications, audit logs, reports, and dashboards. |
| Enterprise approval features | Steps 13-24 add user management, settings, analytics, SLA, PDFs, search, delegation, policy engine, versioning, OCR, and AI reprocessing. |
| Certificate and sharing layer | Steps 25-33 add archive ZIPs, secure share links, certificates, digital seal/signature, verification, and QR tools. |
| Collaboration and activity | Steps 34-40 add discussions, unified timeline, watchers, activity dashboard, preferences, digests, and delivery tracking. |
| Operations and deployment | Steps 41-48 add system health, backup/export, scheduled backups, restore, maintenance mode, readiness checks, Docker deployment, and HTTPS. |

# Recommended Continuation Strategy

Run python manage.py check after every module update.

Run migrations immediately after model changes.

Keep production-only tools limited to Super Admin users.

Before deployment, test login, request submission, approval, document upload, certificate generation, backup, restore dry-run, Celery worker, Celery Beat, SMTP, and maintenance mode.

Step 48 should complete HTTPS Nginx hardening before public production use.